## Slide 1
Kansas Project Management
Requirements
Sara Spinks, KITO Director

## Slide 2: Kansas Project Management Governance
Passed into statute in 1998
  Set the requirement for a Kansas PM Methodology
  Created the Joint Committee on IT (JCIT)
  Created the positions of branch CITOs and CITA
  Created the IT Executive Committee (ITEC) for setting state IT policy
  Defined the requirement for IT project oversight for large IT projects

## Slide 3: Kansas IT Project Management Reporting Requirements
K.S.A. 75-7209 requires any agency proposing an IT project to submit the project documentation to the branch CITO for approval prior to procurement.
  Includes review of bid specifications
  Business Risk Assessment
2024 House Substitute for SB291
  Added the requirement for the review of ALL IT contracts by the branch Chief Information Security Officer (CISO) before signature.

## Slide 4: Executive Branch Information Technology Executive Council (ITEC) Policy
ITEC Policy 2400-P – IT Project Plan Approval and Project Status Reporting
Prior approval must be obtained to start an IT project. Approval to proceed on an IT project shall be granted after completion of the Kansas IT Business Risk Assessment and review and approval of all required documentation by the Legislative Joint Committee on IT (JCIT) and branch CITO.

## Slide 5: ITEC-2400-S
ITEC Standard 2400 - IT Project Plan Approval and Project Status Reporting Instructions
https://ebit.ks.gov/itec-2400-s

## Slide 6: ITEC Compliance Requirements
Architecture – ITEC-4010-P & 9500-P
Ownership of Software Code and Related Intellectual Property – ITEC-1500-P
Accessibility – ITEC-1210-P
Electronic Record Retention – KSA 45-403 & KSA 45-215 through 45-223
Security – ITEC-7230-P
Data Compliance – ITEC-8010-P

## Slide 7: Kansas Artificial Intelligence Policy
No ITEC policy currently
Executive Branch Generative AI Policy
  Effective July 31, 2023
Be aware of any agency specific policies

## Slide 8: Kansas IT Accessibility Policy
ITEC Policy 1210
  Technical requirements for information and communication technology (ICT) to ensure accessibility and usability by individuals with disabilities
  Adopts Federal Section 508 ICT Accessibility Standards
  Based on Web Content Accessibility Guidelines (WCAG)
    WCAG is an international industry standard for making web content accessible to people with disabilities, developed by the World Wide Web Consortium.
    Applied to non-web ICT as well

## Slide 9: Federal ADA Title II Rule Updates
New rule was announced April 8, 2024, and published in the Federal Register April 24, 2024.
The compliance date for large public entities (50,000 or more people) is April 24, 2026. For small entities (0 to 49,999 people), it is April 26, 2027.
Also sets WCAG as the technical standard

## Slide 10: KARS Process

## Slide 11: Determining projects subject to Kansas IT Business Risk Assessment
  "Project" means a planned series of events or activities that is intended to accomplish a specified outcome in a specified time period, under consistent management direction within a state agency or shared among two or more state agencies, and that has an identifiable budget for anticipated expenses.
  "Information technology project" means an information technology effort by a state agency of defined and limited duration that implements, effects a change in or presents a risk to processes, services, security, systems, records, data, human resources or architecture.

## Slide 12: KITO Approval and Reporting System (KARS)
Online system used to submit project plan information for evaluation by KITO and approval by the branch CITO
A system sign-on is required. Request forms are located on the KARS Help Center
KARS is accessed through the OITS Service Portal

## Slide 13: KITO Approval & Reporting Process Overall Process Flow
Demand
Initiation
Business Risk
Assessment
Agency completes KS IT Business Risk Assessment in KARS to determine project reportability
Demand
Approval
Agency Executive Authority Approval
KITO Acceptance
JCIT “Advise & Consult”
CITO Review & Approval
Project Plan
Approval
Report is generated from KARS with summary of all active IT projects & individual project status. Status displayed on KITO project dashboard.
Quarterly
Report
1
2
3
4
5
START
Agency identifies
need for IT initiative
Agency representative completes demand intake form on OITS Service Portal
Agency Executive Authority Approval
Compliance Approvals
KITO Acceptance
CITO Review & Approval

## Slide 14: Demands, Projects, and CITO Approvals
For reportable IT projects, two separate branch CITO approvals must take place:
  Prior to procurement
  Prior to execution
A project plan submitted for initial branch CITO approval prior to procurement is termed a demand and includes high-level, estimated information about the proposed initiative.
Subsequently, while being prepared for the second branch CITO approval prior to execution (and thereafter), it is designated as a project and includes more detailed, finalized information.

## Slide 15: Required Demand Information
Estimated start and end dates
Business case information
  Business program background and context
  Statement of intent and business objectives
  Business need
  In-scope and out-of-scope
Stakeholders
  Sponsor / Business Owner
  Finance Director / CFO
  PMO Director
  Executive Authority (Agency Head)
  IT Director / CIO
Estimated cost information
Funding sources
Specifications for bids or proposals

## Slide 16: Kansas IT Business Risk Assessment Process Overview
Initial, high-level – Quantitative – Objective – Straightforward – Brief – identifies low risk IT activities that do not require additional risk assessment.
Phase 1: Business Risk Screening
Detailed risk questions regarding 5 primary risk categories: Strategic, Operational, Financial, Security & Compliance, Reputational
Phase 2: Business Risk Evaluation
Based on Business Risk Evaluation score, KARS determines reportability of the proposed IT demand
KITO Reportability
1
2
Result

## Slide 17: IT Demand Approval
Prior to CITO review of a demand, members of JCIT will receive the plan information for “advise and consult”. They have a period of seven days for this review. Upon completion of that period, the demand will be sent to the branch CITO for approval.
The demand must receive CITO approval prior to release of specifications and/or project execution.

## Slide 18: $10 Million and Up IT Projects
Projects that cost $10 million or more also REQUIRE:
  Feasibility Study Report
  Independent Verification and Validation Contractor (ITEC-2510-P)

## Slide 19: Required Project Information
A project includes all of the of the information of the demand, updated as appropriate.
  Project start and end dates
  Execution start and end dates
  Business case information
  Stakeholders
  Project cost information
  Funding sources
  Benefits
  Risks
    KARS will present a Project Risk Assessment
  Deliverables identified in your work breakdown structure (WBS)

## Slide 20: Compliance Evaluations and Approvals
Architecture – ITEC-4010-P & 9500-P
Ownership of Software Code and Related Intellectual Property – ITEC-1500-P
Accessibility – ITEC-1210-P
Electronic Record Retention – KSA 45-403 & KSA 45-215 through 45-223
Security – ITEC-7230-P
Data Compliance – ITEC-8010-P

## Slide 21: Approved Projects
Once a project has received CITO approval, execution activities may begin.
Project manager will begin providing quarterly status reports.

## Slide 22: KARS Usage – 356 Demands
Chart: Reportable
| Reportable | Non-Reportable
Reportable | 24 | 332
Chart: Non-Reportable
| >$250K | <$250K
Non-Reportable | 66 | 266

## Slide 23: Helpful Information

## Slide 24: KARS Help Center
https://ebit.ks.gov/kars-help-center
  KARS Access Request Form
  KARS Training Recordings
  Instructional documentation for KARS
KARS Standing Help Teams Meeting
  Every Wednesday 10-11am
  Meeting ID: 291 946 122 234 Passcode: TBt9pG

## Slide 25: Links
ITEC Policies
IT Statutes
  KSA 75-7201 – 7243
OITS Service Portal
  Provides access to the KITO Demand Intake Form
  Used to request any OITS services
KITO Project Management Training

## Slide 26
Sara Spinks, Director
sara.spinks@ks.gov – 785-296-3329
Cole Robison, Director of IT Accessibility
cole.robison@ks.gov – 785-291-3016
Celena Ramirez, Project Management Training Coordinator
celena.m.ramirez@ks.gov – 785-368-7161
Kansas Information Technology Office